Patching Runbook

Microsoft Exchange Server

MSP Managed Infrastructure

| Document ID | MSP-RB-EXC |
| --- | --- |
| Device Type | Microsoft Exchange Server |
| Version | 1.0 |
| SOP Reference | MSP-PAT-002 |

CR #: _________________    Runbook ID: RB-_________________

SECTION 1 – RUN INFORMATION

| Customer Name | Acme Corporation |
| --- | --- |

| Device Type | Microsoft Exchange Server |
| --- | --- |

| Device Hostname(s) / IP(s) |  |
| --- | --- |

| Current Version (Pre-Patch) |  |
| --- | --- |

| Target Version (Post-Patch) |  |
| --- | --- |

| Patch Source / URL |  |
| --- | --- |

| Checksum (MD5 / SHA256) |  |
| --- | --- |

| Maintenance Window |  |
| --- | --- |

| Executing Engineer |  |
| --- | --- |

| Customer POC (Name + Phone) | Jane Smith — +1 (555) 123-4567 |
| --- | --- |

| Bridge / Teams Call Link |  |
| --- | --- |

| CR Number |  |
| --- | --- |

SECTION 2 – PRE-PATCH STATE CAPTURE

IMPORTANT: Run all commands below BEFORE making any changes. Paste outputs or screenshot references in the Captured Value column.

| Item | Command / Source | Captured Value |
| --- | --- | --- |
| Exchange version and CU level | Get-ExchangeDiagnosticInfo ¦ Select ServerVersion OR About Exchange in EAC |  |
| DAG name and member servers | Get-DatabaseAvailabilityGroup ¦ Select Name, Servers |  |
| Active database copies per server | Get-MailboxDatabaseCopyStatus ¦ Where Status -eq 'Mounted' |  |
| Mail queue depth | Get-Queue ¦ Select Identity, MessageCount, Status |  |
| Service health check | Test-ServiceHealth -Server <server> |  |
| Last backup verified (all databases) | Backup console — confirm all DBs backed up |  |
| Pending replication / copy queue length | Get-MailboxDatabaseCopyStatus ¦ Select Name, CopyQueueLength |  |

SECTION 3 – PREREQUISITES CHECKLIST

- Approved Change Request and customer written approval on file

- Exchange health check passed: Get-HealthReport, Test-ServiceHealth — all green

- All mailbox databases mounted, no failed/suspended copies

- Mail queues cleared — no backlog

- Full Exchange-aware backup verified within 24 hours

- CU or SU installer downloaded from Microsoft and hash verified

- Customer mail team notified — brief mail flow delay expected during service restart

SECTION 4A – PRE-PATCH STEPS

| # | Step | Expected Result | Initials / Time |
| --- | --- | --- | --- |
| 1 | Notify NOC — maintenance window open | NOC acknowledged |  |
| 2 | Suppress monitoring alerts for Exchange servers | Alerts muted |  |
| 3 | Verify Exchange health: Get-HealthReport -Server <server> Test-ServiceHealth -Server <server> | All health checks: pass |  |
| 4 | Verify queue depth is low: Get-Queue ¦ Sort MessageCount -Desc | Queue count: acceptable |  |
| 5 | Confirm backup completed and restorable: Get-MailboxDatabase ¦ Get-MailboxStatistics (optional spot check) | Backup: verified |  |
| 6 | Copy CU/SU installer to target server: UNC share or local path — confirm installer hash: Get-FileHash <installer.exe> -Algorithm SHA256 | Installer staged, hash verified |  |

SECTION 4B – PATCH EXECUTION STEPS

| # | Step | Expected Result | Initials / Time |
| --- | --- | --- | --- |
| 7 | For DAG environment — move active databases off target server: Move-ActiveMailboxDatabase -Server <TargetServer> -ActivateOnServer <OtherDAGMember> -Confirm:$false | Databases moved off target server |  |
| 8 | Confirm target server has no active databases: Get-MailboxDatabaseCopyStatus -Server <TargetServer> ¦ Where Status -eq 'Mounted' | Result: none mounted on target |  |
| 9 | Run Exchange CU installer (as Administrator, elevated CMD): Setup.exe /IAcceptExchangeServerLicenseTerms_DiagnosticDataOFF /Mode:Upgrade (Remove _DiagnosticDataOFF for older CU syntax if needed) | Setup begins — do NOT interrupt |  |
| 10 | Monitor setup log in real time (second window): Get-Content C:\ExchangeSetupLogs\ExchangeSetup.log -Wait | Setup progressing without errors |  |
| 11 | Setup completes — server may auto-reboot (CU) or require manual reboot (SU) | Setup: completed successfully |  |
| 12 | Reboot if not automatic: Restart-Computer -Force | Server reboots |  |
| 13 | After reboot: verify Exchange services restart automatically: Get-Service *Exchange* ¦ Select Name, Status | All Exchange services: running |  |
| 14 | Run health check on patched server: Test-ServiceHealth -Server <TargetServer> Get-ServerHealth -Server <TargetServer> | Health check: pass |  |
| 15 | Restore active databases to target server (if desired): Move-ActiveMailboxDatabase -ActivateOnServer <TargetServer> | Databases: active on target |  |
| 16 | Verify DAG replication is healthy: Get-MailboxDatabaseCopyStatus ¦ Select Name, Status, CopyQueueLength | DAG replication: healthy |  |

SECTION 4C – POST-PATCH STEPS

| # | Step | Expected Result | Initials / Time |
| --- | --- | --- | --- |
| 17 | Send test email — confirm mail flow internally and externally | Mail flow: confirmed |  |
| 18 | Check transport queues for backlog: Get-Queue ¦ Sort MessageCount -Desc | Queues: clear |  |
| 19 | Confirm new Exchange build number: Get-ExchangeDiagnosticInfo -Server <server> ¦ Select ServerVersion | Build: matches target CU/SU |  |
| 20 | De-suppress monitoring alerts | Alerts active |  |
| 21 | Notify NOC — maintenance window closed | NOC notified |  |
| 22 | Customer POC sign-off — confirm mail flow operational | Customer confirmed OK |  |

SECTION 5 – VALIDATION TEST RESULTS

| Validation Test | Method / Command | Pass / Fail | Initials |
| --- | --- | --- | --- |
| Exchange version / CU confirmed | Get-ExchangeDiagnosticInfo ¦ Select ServerVersion |  |  |
| All Exchange services running | Get-Service *Exchange* ¦ Where Status -ne 'Running' |  |  |
| Health report: all green | Test-ServiceHealth -Server <server> |  |  |
| DAG replication: healthy, copy queue = 0 | Get-MailboxDatabaseCopyStatus |  |  |
| Mail flow: internal send/receive | Send-MailMessage test or Outlook test |  |  |
| Mail flow: external (inbound/outbound) | Test-MailFlow or send to external address |  |  |
| Transport queues: clear | Get-Queue ¦ Where MessageCount -gt 0 |  |  |
| OWA / ECP accessible | Browse to https://<server>/owa |  |  |

SECTION 6 – ROLLBACK LOG (complete only if rollback invoked)

| Rollback Invoked? | [ ] Yes [ ] No |
| --- | --- |

| Rollback Trigger / Reason |  |
| --- | --- |

| Rollback Start Time |  |
| --- | --- |

| Rollback End Time |  |
| --- | --- |

| # | Step | Expected Result | Initials / Time |
| --- | --- | --- | --- |
| 1 | If setup fails mid-upgrade: do NOT reboot. Review setup log for last error: Get-Content C:\ExchangeSetupLogs\ExchangeSetup.log -Tail 50 | Failure point identified |  |
| 2 | Attempt to resume setup from where it failed: Setup.exe /IAcceptExchangeServerLicenseTerms_DiagnosticDataOFF /Mode:Upgrade | Resume attempted |  |
| 3 | If server cannot be recovered: keep DAG databases mounted on other members — mail flow continues | Mail flow: maintained via other DAG members |  |
| 4 | Open Microsoft CSS support case if Exchange setup cannot complete | Microsoft support engaged |  |
| 5 | Notify Patching Manager and customer POC — agree on recovery timeline | Stakeholders notified |  |

| Rollback Outcome | [ ] Successful [ ] Partially Successful [ ] Failed — Escalated |
| --- | --- |

SECTION 7 – AS-BUILT DOCUMENTATION

| Field | Value |
| --- | --- |
| Exchange Version (Before — full CU build) |  |
| Exchange Version (After — full CU build) |  |
| CU / SU Applied |  |
| DAG Databases Moved Before Patch |  |
| Actual Start Time |  |
| Actual End Time |  |
| Total Duration (min) |  |
| Reboot Required? |  |

## Post-Patch Command Output

Paste output of: Get-ExchangeDiagnosticInfo | Select ServerVersion  |  Get-MailboxDatabaseCopyStatus  |  Test-ServiceHealth

SECTION 8 – SIGN-OFF

| Role | Name | Date / Time | Initials |
| --- | --- | --- | --- |
| Executing Engineer |  |  |  |
| Patching Manager |  |  |  |
| Customer POC | Jane Smith |  |  |

SECTION 9 – ISSUES AND LESSONS LEARNED