Quick Reference Card — Exchange Server

Essential Patching Commands — Field Engineer Reference

Technician

| Document ID | MSP-TEC-003 |
| --- | --- |
| Category | Technician |
| Version | 1.0 |
| Audience | Field / Infrastructure Engineer |

# Command Reference  —  Acme Corporation

Commands most commonly needed during patching maintenance windows. Keep this open alongside the runbook during the maintenance window.

| Action | Command |
| --- | --- |
| Check Exchange version | (Get-ExchangeServer <server>).AdminDisplayVersion |
| Run health check | Test-ServiceHealth -Server <server> |
| Full health report | Get-HealthReport -Server <server> |
| Check DAG replication | Get-MailboxDatabaseCopyStatus ¦ Select Name,Status,CopyQueueLength ¦ ft |
| Check active DB copies | Get-MailboxDatabaseCopyStatus -Server <server> ¦ Where {$_.Status -eq 'Mounted'} |
| Move active databases | Move-ActiveMailboxDatabase -Server <source> -ActivateOnServer <target> -Confirm:$false |
| Run CU upgrade | Setup.exe /IAcceptExchangeServerLicenseTerms_DiagnosticDataOFF /Mode:Upgrade |
| Monitor setup log | Get-Content C:\ExchangeSetupLogs\ExchangeSetup.log -Wait -Tail 30 |
| Check services | Get-Service *Exchange* ¦ Where {$_.Status -ne 'Running'} |
| Check mail queues | Get-Queue ¦ Sort MessageCount -Desc |
| Verify installer hash | Get-FileHash <file> -Algorithm SHA256 |
| Resume DB copy | Resume-MailboxDatabaseCopy -Identity <DB>\<Server> |

# Pre-Patch Checks — Quick List

- Approved CR on file — confirmed

- Customer POC notified and available

- Backups/snapshots current (< 24 hours)

- OOB / console access confirmed

- Patch bundle downloaded and checksum verified

- Monitoring alerts suppressed

- NOC notified — window open

# Post-Patch Checks — Quick List

- New version/build confirmed

- All services / interfaces up

- HA / cluster sync confirmed (if applicable)

- Validation tests passed

- Monitoring alerts re-enabled

- NOC notified — window closed

- Customer POC sign-off obtained

- Runbook completed and filed

# Escalation Quick Reference

| Situation | Who to Call | When |
| --- | --- | --- |
| Rollback not working within 30 min | Patching Manager | Immediately |
| Device fails to boot after patch | Patching Manager + Vendor TAC | Within 15 min of confirmed boot failure |
| Data appears inaccessible (SAN/SQL) | Patching Manager — P1 Incident | Immediately |
| Customer escalation during window | Account Manager | Immediately |
| Maintenance window overrunning by > 50% | Patching Manager | Before exceeding window end time |