Customer Communication Plan

Standard Templates and Timeline for Patch Communications

Architect

| Document ID | MSP-ARC-005 |
| --- | --- |
| Category | Architect |
| Version | 1.0 |
| Audience | Solutions Architect |

# Purpose  —  Test Customer Inc.

This document standardizes customer communications throughout the patching lifecycle — from initial notification through post-patch summary. Consistent communications reduce customer anxiety, set expectations, and provide a paper trail for audit purposes. All communications should be sent from a monitored mailbox, and a copy should be stored in the customer's IT Glue record.

# Communication Timeline Overview

| Communication | Trigger | Lead Time | Channel | Stored In |
| --- | --- | --- | --- | --- |
| Pre-Patch Notification | CR approved | T-5 business days | Email | IT Glue / CRM |
| Window Reminder | 2 days before window | T-2 business days | Email | IT Glue / CRM |
| Window Opening Notice | Maintenance window starts | T-30 minutes | Email + Teams/Phone | Ticket notes |
| In-Window Status Update | If issues arise | As needed | Teams / Phone | Ticket notes |
| Window Closure Notice | Window closes | Immediately | Email + Teams | Ticket notes |
| Post-Patch Summary Report | After window | Within 2 business days | Email | IT Glue / CRM |
| Exception Notification | Patch deferred or failed | Immediately | Email + Phone | Exception log |

# Template 1 — Pre-Patch Notification Email

SUBJECT: [ACTION REQUIRED] Scheduled Infrastructure Maintenance — Test Customer Inc. — [Date]

Dear John Doe,

We are scheduling a maintenance window to apply infrastructure patches to your managed environment. Details are below.

MAINTENANCE DETAILS:

• Date and Time: [Day, Date] from [Start Time] to [End Time] [Timezone]

• Devices in Scope: [List device types]

• Estimated Downtime: [Brief or None — specify per device]

• Engineer Assigned: [Name]

• Change Request Number: [CR-XXXXX]

WHAT TO EXPECT:

• [Device 1]: [Brief description of impact, e.g., 'No impact — HA pair upgrade']

• [Device 2]: [Brief description, e.g., 'Brief wireless disruption ~2–5 min per AP']

ACTION REQUIRED: Please reply to confirm your approval of this maintenance window. If you have concerns or need to reschedule, please contact us no later than [T-2 business days date].

If you require a technical representative to be available during the window, please confirm their contact details.

Thank you,  |  |

# Template 2 — Post-Patch Summary Report Email

SUBJECT: Maintenance Complete — Test Customer Inc. — [Date] — [Status: Successful / Partial / Rolled Back]

Dear John Doe,

We have completed the scheduled maintenance window for your environment. A summary is provided below.

MAINTENANCE SUMMARY:

• Date / Time: [Actual start] to [Actual end]

• Engineer: [Name]

• Overall Status: [Completed Successfully / Completed with Minor Issues / Rolled Back]

PATCHES APPLIED:

• [Device]: Updated from [Version A] to [Version B] — Status: Complete

• [Device]: Updated from [Version A] to [Version B] — Status: Complete

ITEMS REQUIRING FOLLOW-UP (if any):

• [Describe any issues, deferred items, or follow-up actions]

NEXT SCHEDULED MAINTENANCE:

• [Date range] — [Device types]

Please confirm that your business services are operating normally following this maintenance. If you experience any issues you believe are related to this work, please contact us immediately at .

Thank you,  |  |

# Template 3 — Exception / Deferral Notification

SUBJECT: Patch Deferral Notice — Test Customer Inc. — [Device / Patch]

Dear John Doe,

We are writing to formally notify you that the following patch has been deferred from its scheduled maintenance window.

DEFERRAL DETAILS:

• Device / System: [Device name and type]

• Patch: [Patch name / CVE / version]

• Original Scheduled Date: [Date]

• Reason for Deferral: [Customer request / Technical blocker / Vendor advisory / Other]

• New Target Date: [Date]

• Risk Acknowledgement Required: [Yes / No]

If this deferral is at your request, please reply to this email to formally acknowledge and accept the risk of the deferred patch remaining unapplied until [new target date].

If you have questions, please contact your account manager or our patching team.

Thank you,  |  |