Patching Runbook

Hyper-V Server

MSP Managed Infrastructure  |  MSP-RB-HV  |  Ref: MSP-PAT-002 SOP

| Document ID | MSP-RB-HV |
| --- | --- |
| Device Type | Hyper-V Server |
| Version | 1.0 |
| SOP Reference | MSP-PAT-002 |

CR #: _________________     Runbook ID: RB-_________________     Date: _________________

SECTION 1 — RUN INFORMATION

| Customer Name | Test Customer Inc. |
| --- | --- |
| Device Hostname(s) / IP(s) |  |
| OS Version (Pre-Patch) | e.g. Windows Server 2022 Datacenter (Build 20348.xxx) |
| Target Patch Level (Post) |  |
| Hyper-V Role Version | e.g. 10.0.20348.xxx |
| Patch Source | ☐ WSUS ☐ Intune / Endpoint Manager ☐ Manual |
| Maintenance Window |  |
| Executing Engineer |  |
| Customer POC — Name + Phone |  |
| CR Number |  |
| Deployment Type | ☐ Standalone Hyper-V Host ☐ Hyper-V Failover Cluster |
| Cluster Name (if clustered) |  |
| Number of Hosts in Cluster |  |
| Total VMs on this host |  |
| Live Migration Available? | ☐ Yes ☐ No |
| Snapshot / Backup Taken? | ☐ VM checkpoints created ☐ Backup verified ☐ No (document reason) |

SECTION 2 — PRE-PATCH STATE CAPTURE

⚠️  Capture ALL state below BEFORE making any changes. This is your baseline and audit trail.

| Item | Command / Source | Captured Value / Screenshot Ref |
| --- | --- | --- |
| Host OS build / patch level | winver OR Get-ComputerInfo ¦ Select OsVersion,OsBuildNumber |  |
| Hyper-V version | Get-VMHost ¦ Select HyperVVersion |  |
| VM inventory (name, state, RAM) | Get-VM ¦ Select Name,State,MemoryAssigned ¦ Format-Table |  |
| VM replication health | Get-VMReplication ¦ Select VMName,ReplicationState,Health |  |
| Cluster node status | Get-ClusterNode ¦ Select Name,State,DrainStatus |  |
| Cluster resource groups | Get-ClusterGroup ¦ Select Name,OwnerNode,State |  |
| Cluster validation | Test-Cluster -Node <nodes> -Include 'Hyper-V Configuration' |  |
| Storage health | Get-PhysicalDisk ¦ Select FriendlyName,HealthStatus,OperationalStatus |  |
| Network adapters — all VMs | Get-VMNetworkAdapter -All ¦ Select VMName,SwitchName,Connected |  |
| Pending reboot state | Check HKLM:\SOFTWARE\Microsoft\Windows\CurrentVersion\Component Based Servicing\RebootPending |  |
| CSV availability (cluster) | Get-ClusterSharedVolume ¦ Select Name,State,OwnerNode |  |
| Host uptime | net statistics workstation ¦ findstr /i 'since' |  |

SECTION 3 — PREREQUISITES CHECKLIST

☐  Approved Change Request and written customer authorisation on file

☐  All VMs on this host confirmed running and healthy — no VMs in saved/paused/critical state

☐  VM checkpoints created for critical VMs OR backup verified within 24h of window

☐  Live Migration tested and functional (clustered hosts) — run test migration before window

☐  Cluster Aware Updating (CAU) role configured and tested (if using CAU for rollout)

☐  Hyper-V replication paused for replicated VMs (if Hyper-V Replica is in use)

☐  Patch source confirmed and downloaded — KB installer staged

☐  Enough capacity on remaining cluster nodes to host all migrated VMs

☐  Storage (CSV/SAN) health verified — no degraded volumes

☐  Application owners notified — VM availability impact discussed

SECTION 4 — PRE-PATCH STEPS

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| 1 | Notify NOC — maintenance window open | NOC acknowledged |  |  |
| 2 | Suppress monitoring alerts for this host | Alerts muted |  |  |
| 3 | Create checkpoints for critical VMs (standalone) or confirm backup: Checkpoint-VM -Name <VMName> -SnapshotName 'Pre-Patch-<date>' | Checkpoints created |  |  |
| 4 | Pause Hyper-V Replica for replicated VMs: Suspend-VMReplication -VMName <VMName> | Replication paused |  |  |
| 5 | [STANDALONE ONLY] Save VM state for any VMs that cannot be live-migrated or checkpoint: Save-VM -Name <VMName> | VMs in saved state |  |  |
| 6 | [CLUSTER ONLY] Live-migrate all VMs off this node: Suspend-ClusterNode -Name <node> -Drain OR: Move-ClusterVirtualMachineRole -Name <vmrole> -Node <target> | All VMs migrated — node empty |  |  |
| 7 | [CLUSTER ONLY] Verify node has no active VM roles: Get-ClusterGroup ¦ Where OwnerNode -eq '<node>' ¦ Where State -eq 'Online' | No roles on this node |  |  |
| 8 | Notify customer POC — window starting; VMs migrated/quiesced | Customer notified |  |  |

SECTION 5 — PATCHING STEPS

PATH A — WSUS

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| A1 | Trigger Windows Update detection: wuauclt /detectnow /updatenow | Updates detected and downloading |  |  |
| A2 | Monitor installation progress in Windows Update history | Updates installing |  |  |
| A3 | Record KB numbers installed | KB list captured |  |  |

PATH B — Intune / Manual

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| B1 | Intune: Sync device and confirm update ring → deploy now Manual: Run MSU installer: wusa.exe <update.msu> /quiet /norestart | Update installing |  |  |
| B2 | Monitor installation — confirm no errors | Update installed successfully |  |  |
| B3 | Record KB numbers installed | KB list captured |  |  |

PATH C — Cluster Aware Updating (CAU — automated cluster rolling patch)

ℹ️  CAU automates the drain → patch → reboot → resume sequence for each cluster node sequentially.

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| C1 | Open Cluster-Aware Updating wizard: Invoke-CauRun -ClusterName <cluster> -CauPluginName Microsoft.WindowsUpdatePlugin -MaxRetriesPerNode 3 -Force | CAU run initiated |  |  |
| C2 | Monitor CAU progress — each node: drain → patch → reboot → resume | Progress visible in CAU console |  |  |
| C3 | Confirm all nodes complete successfully | CAU run completed — all nodes patched |  |  |

REBOOT (All Paths)

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| R1 | Initiate controlled reboot: Shutdown /r /t 60 /c "Scheduled patch reboot — CR-XXXXX" | Host rebooting |  |  |
| R2 | Monitor reboot — confirm host comes back online (ping / BMC console) | Host online — RDP accessible |  |  |
| R3 | Confirm Hyper-V Management service started: Get-Service vmms ¦ Select Status | vmms: Running |  |  |

SECTION 6 — POST-PATCH VALIDATION

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| 1 | Verify patch applied: Get-HotFix ¦ Sort InstalledOn -Desc ¦ Select -First 10 | Target KB listed |  |  |
| 2 | Confirm Hyper-V service and management are running: Get-Service vmms,nvspwmi ¦ Select Name,Status | Both services: Running |  |  |
| 3 | [STANDALONE] Start VMs that were saved or checkpointed: Start-VM -Name <VMName> | VMs running |  |  |
| 4 | [CLUSTER] Resume cluster node and fail back VMs: Resume-ClusterNode -Name <node> | Node active — roles migrating back |  |  |
| 5 | Verify all VMs are Running: Get-VM ¦ Select Name,State ¦ Where State -ne 'Running' | All VMs: Running |  |  |
| 6 | Resume Hyper-V Replica: Resume-VMReplication -VMName <VMName> | Replication status: Replicating |  |  |
| 7 | Check cluster health (clustered): Get-ClusterNode; Get-ClusterGroup ¦ Where State -ne 'Online' | All nodes Up; all groups Online |  |  |
| 8 | Check CSV health: Get-ClusterSharedVolume ¦ Select Name,State | All CSVs: Online |  |  |
| 9 | Event log check: Get-EventLog -LogName System -EntryType Error -After (Get-Date).AddHours(-2) | No critical errors |  |  |
| 10 | Validate guest VM connectivity and application health with customer POC | Customer confirms all services OK |  |  |
| 11 | Re-enable monitoring alerts; schedule checkpoint removal (48h) | Alerts active; cleanup scheduled |  |  |
| 12 | Notify NOC — window closed | NOC acknowledged |  |  |

SECTION 6B — ROLLBACK PROCEDURE

🛑  Roll back if VMs fail to start, cluster validation fails, or application errors confirmed by customer.

| # | Step | Expected Result | Initials | Time |
| --- | --- | --- | --- | --- |
| 1 | Notify Patching Manager — rollback decision made | PM notified |  |  |
| 2 | If VMs can be reached: revert to pre-patch checkpoint: Restore-VMSnapshot -VMName <name> -Name 'Pre-Patch-<date>' | VM restored to pre-patch state |  |  |
| 3 | If host-level rollback needed (no snapshot): wusa /uninstall /kb:<XXXXX> /quiet /norestart | KB uninstalled |  |  |
| 4 | Reboot host; confirm Hyper-V service starts | Host and VMs online |  |  |
| 5 | Cluster: Verify node rejoins cluster cleanly | Node Up in cluster |  |  |
| 6 | Notify customer POC — rollback complete; document in Exception Log | Customer notified; exception logged |  |  |

SECTION 7 — SIGN-OFF

| Role | Name | Signature | Date / Time |
| --- | --- | --- | --- |
| Executing Engineer |  |  |  |
| Patching Manager |  |  |  |
| Customer POC | John Doe |  |  |
| NOC Lead |  |  |  |